# Three-Person Pipeline Structure
Pairs Trading Project

Clear division of labor for preprocessing-completed stage: ML signals, strategy backtest, and report analysis

# 1. Overall Logic

当前项目已经完成 preprocessing 和前两个 model。接下来三个人的任务不是重复做同一件事，而是形成一个完整 pipeline：

B 负责把数据和已有模型输出转成 ML signal，也就是判断哪些 z-score 信号值得交易。

A 负责把 z-score 和 ML signal 转成真实交易策略，并做 backtest。

C 负责把 A 的结果整理成图表、对比分析和 final report。

# 2. Full Workflow

| Step | Owner | Main Task | Input | Output |
| --- | --- | --- | --- | --- |
| 0 | All / Done | Preprocessing + basic spread/model outputs | Raw prices | Clean aligned data, OLS/Kalman spread, z-score |
| 1 | B | Design ML task and create labels | Spread, z-score, returns, beta | Training dataset: features + labels |
| 2 | B | Train ML models and generate signals | Features + labels | ML_signal by date: 0/1 or long/short |
| 3 | A | Implement S1-S4 strategies | z-score, beta, ML_signal | Daily positions and trade records |
| 4 | A | Run backtest and compute metrics | Trade records, returns | Return, Sharpe, drawdown, win rate, turnover |
| 5 | C | Analyze and write report | Metrics, plots, strategy outputs | Results, discussion, conclusion |

# 3. Member B Pipeline: ML Signal Designer

B 的核心职责不是完整交易，而是设计和训练一个 filter。这个 filter 回答的问题是：当前 z-score 信号是否值得交易？

## 3.1 B Step-by-Step

B1. Define prediction task: 决定模型预测什么。推荐任务：binary classification，预测当前 entry signal 未来是否会赚钱或是否会 mean-revert。

B2. Create labels: 用简化版交易假设生成 label。例如 horizon = 5 days；如果 z < -2，未来 spread 上升/回归则 label = 1，否则 0；如果 z > 2，未来 spread 下降/回归则 label = 1，否则 0。

B3. Build features: 使用 z-score、lagged z-score、spread、rolling volatility、ADF p-value、OLS beta、Kalman beta_t、delta beta_t 等。

B4. Train models: 训练 LSTM 和 AdaBoost。LSTM 用来捕捉时间依赖，AdaBoost 作为 benchmark。

B5. Validate model: 检查 accuracy、precision、recall、confusion matrix。重点看 precision，因为错误交易信号会影响策略表现。

B6. Export signal: 输出给 A：date, pair, model_type, z_score, ML_signal, prediction_probability。

# 4. Member A Pipeline: Strategy and Backtest Engineer

A 的核心职责是把信号转成真实交易系统。A 不需要重新训练 B 的模型，但需要使用 B 的 ML_signal 来实现 S3 和 S4。

## 4.1 A Step-by-Step

A1. Prepare strategy input: 整理每一天的 spread、z-score、beta/ beta_t、asset returns、ML_signal。

A2. Implement S1: OLS spread + z-score entry/exit。没有 ML filter。

A3. Implement S2: Kalman dynamic spread + z-score entry/exit。没有 ML filter。

A4. Implement S3: OLS spread + z-score entry/exit + ML filter。只有当 ML_signal = 1 时才允许开仓。

A5. Implement S4: Kalman spread + z-score entry/exit + ML filter。只有当 ML_signal = 1 时才允许开仓。

A6. Position and PnL calculation: 根据 beta 或 beta_t 做 market-neutral position，计算 daily PnL、transaction costs、cumulative return。

A7. Compute metrics: 输出 return、Sharpe ratio、max drawdown、win rate、turnover、number of trades。

## 4.2 Strategy Definitions

| Strategy | Spread Construction | Trading Rule | Purpose |
| --- | --- | --- | --- |
| S1 | Static OLS residual | z-score only | Traditional baseline |
| S2 | Kalman dynamic residual | z-score only | Test dynamic hedge ratio |
| S3 | Static OLS residual | z-score + ML filter | Test ML timing |
| S4 | Kalman dynamic residual | z-score + ML filter | Test combined improvement |

# 5. Member C Pipeline: Analysis and Report Writer

C 的核心职责是把实验结果讲成一个清楚的 research story。C 需要重点解释为什么 S1-S4 的比较能回答项目问题。

## 5.1 C Step-by-Step

C1. Collect results from A: 收集四个策略在 KO-PEP 和 XOM-CVX 上的 metrics。

C2. Make plots: 画 cumulative return、drawdown、spread、z-score、rolling beta / beta_t。

C3. Build comparison table: 制作 S1-S4 strategy comparison table。

C4. Analyze Kalman effect: 比较 S1 vs S2：动态 hedge ratio 是否改善 spread stationarity 和 trading performance。

C5. Analyze ML effect: 比较 S1 vs S3：ML filter 是否减少 bad trades、提高 Sharpe 或 win rate。

C6. Analyze combined effect: 比较 S2 vs S4：Kalman + ML 是否是最优组合。

C7. Write final report: 完成 Introduction, Methodology, Results, Discussion, Conclusion。

# 6. Required Handoff Format

为了避免 A 和 B 的工作接不上，建议统一以下文件格式。

| File | Owner | Required Columns |
| --- | --- | --- |
| ml_signals.csv | B | date, pair, model, z_score, ML_signal, prediction_probability |
| strategy_results.csv | A | date, pair, strategy, position_x, position_y, daily_return, cumulative_return |
| performance_table.csv | A | pair, strategy, total_return, Sharpe, max_drawdown, win_rate, turnover, trades |
| figures/ | C | cumulative_return.png, drawdown.png, spread_zscore.png, beta_comparison.png |

# 7. Recommended Working Order

B first: finalize label definition and produce ML signals.

A next: implement S1 and S2 first, then plug in B signal for S3 and S4.

C in parallel: start writing Introduction, Data, and Methodology while A/B finish experiments.

After A finishes metrics: C writes Results and Discussion using S1-S4 comparisons.

# 8. One-Sentence Role Summary

| Member | Short Definition | Final Deliverable |
| --- | --- | --- |
| B | Designs and trains the ML filter | ML_signal file |
| A | Turns signals into trading strategies | Backtest results and metrics |
| C | Turns results into research story | Final report, tables, and figures |

Key takeaway: B predicts which signals are worth trading; A simulates how those signals perform in a real strategy; C explains why the results matter.